# MVP Scoping & Workplan - Accessible Academic

# Executive Summary

Accessible Academic is an AI-driven platform for standard lecture recordings to become accessible, interactive, and learning-focused study materials. It focuses on solving accessibility gaps for hearing-impaired students and improving retention for all students through smart transcription and summarization.

# Product Vision (Think Big)

The long-term vision is to create a fully automated learning system within academic institutions, integrated with Mama/Panopto.

# MVP Scope (Start Small)

Focused on Proof of Viability for the workshop timeline (September 2026). Includes a web platform for media upload, processing, and a media player with synced transcriptions.

# Workplan & Timeline

| Milestone | Description | Owner | Deadline |
| --- | --- | --- | --- |
| Tech Validation | API testing and summarization capabilities | Matan | Jan 5, 2026 |
| HLD | Architectural planning for sync and flashcards | Adi | Jan 18, 2026 |
| PoC | Full cycle script: Audio -> API -> JSON | Matan | Mar 15, 2026 |
| Prototype | Full integration: Video, Summary, and Flashcards | Both | May 10, 2026 |
| Refinement | QA, UX polish, and final submission | Both | Sep 8, 2026 |